COMP 3111: Introduction to Software Engineering

Minutes of the 2nd Project Scrum Meeting

Coding Masters

**Date: March 13th, 2018**

**Time: 10:00 a.m.**

**Place: Library Learning Commons**

**Attending: Zhou Yeju, Jiang Haoran, Li Xuanyi**

**Recorder: Jiang Haoran**

1. **Report on progress during the past week**

|  |  |  |
| --- | --- | --- |
| Name | Tasks worked on in the past week | Total hours |
| Zhou Yeju | Studied about the requirements; Drew a rough class diagram and wrote use case specification for feature 4,6 | 3 |
| Jiang Haoran | Studied about the requirements; Drew a rough class diagram and wrote use case specification for feature 5 | 3 |
| Li Xuanyi | Studied about the requirements; Drew a rough class diagram and wrote use case specification for feature 1,2 | 3 |

**2. Discussion**

2.1. Discuss about what classed should be include in the class diagram, and what relationships they have.

2.2 Li Xuanyi raised questions about whether the class diagrams in the lab was proper and we wrote email to TA to ask questions about the class diagram and use case diagram.

**3. Goals for the coming weeks**

|  |  |
| --- | --- |
| Name | Tasks that will be worked on in the coming week |
| Zhou Yeju | Set up git, read the skeleton codes and study Java and JavaFX |
| Jiang Haoran | Set up git, read the skeleton codes and study Java and JavaFX |
| Li Xuanyi | Set up git, read the skeleton codes and study Java and JavaFX |

**4. Meeting adjournment and next meeting**

The meeting was adjourned at 12:00 p.m. The next meeting will be held on March 27th at 14:00 p.m. in the Library learning commons.