COMP 3111: Introduction to Software Engineering

Minutes of the 3rd Project Scrum Meeting

Coding Masters

**Date: March 27th, 2018**

**Time: 14:00 p.m.**

**Place: Library Learning Commons**

**Attending: Zhou Yeju, Jiang Haoran, Li Xuanyi**

**Recorder: Jiang Haoran**

1. **Report on progress during the past weeks**

|  |  |  |
| --- | --- | --- |
| Name | Tasks worked on in the past week | Total hours |
| Zhou Yeju | Finalizes the use case specifications for feature 4,6; Set up git, read the skeleton codes and study Java and JavaFX | 3.5 |
| Jiang Haoran | Finalized the use case specification for feature 5; Set up git, read the skeleton codes and study Java and JavaFX | 3.5 |
| Li Xuanyi | Finalized the use case specification for feature 1,2; Finalize the class diagram; Set up git, read the skeleton codes and study Java and JavaFX | 3.5 |

**2. Discussion**

2.1. Discuss about what classes should be added for implementation;

2.2. Discuss about the schedule for implementation and testing;

**3. Goals for the coming weeks**

|  |  |
| --- | --- |
| Name | Tasks that will be worked on in the coming week |
| Zhou Yeju | Start implementation of feature 4 |
| Jiang Haoran | Starting implementation of feature 3 |
| Li Xuanyi | Starting implementation of feature 1 |

**4. Meeting adjournment and next meeting**

The meeting was adjourned at 16:00 p.m. The next meeting will be held on April 21th at 14:00 p.m. in the Library learning commons.