COMP 3111: Introduction to Software Engineering

Minutes of the 4th Project Scrum Meeting

Coding Masters

**Date: April 21th, 2018**

**Time: 14:00 p.m.**

**Place: Library Learning Commons**

**Attending: Zhou Yeju, Jiang Haoran, Li Xuanyi**

**Recorder: Jiang Haoran**

1. **Report on progress during the past weeks**

|  |  |  |
| --- | --- | --- |
| Name | Tasks worked on in the past week | Total hours |
| Zhou Yeju | Implemented feature4; Testing and debugging | 5 |
| Jiang Haoran | Implemented feature3; Testing and Debugging | 5 |
| Li Xuanyi | Implemented feature1; Testing and debugging | 5 |

**2. Discussion**

2.1. Discuss about the user interface of each scene of the system; Discuss about the flow of using the system.

2.2. Zhou Yeju raised a question about how to store data; we discussed about the data structure of our system;

**3. Goals for the coming weeks**

|  |  |
| --- | --- |
| Name | Tasks that will be worked on in the coming week |
| Zhou Yeju | Start implementation of feature 6; Testing and debugging |
| Jiang Haoran | Starting implementation of feature 5; Testing and debugging |
| Li Xuanyi | Starting implementation of feature 2; Testing and debugging |

**4. Meeting adjournment and next meeting**

The meeting was adjourned at 16:00 p.m. The next meeting will be held on April 26th at 18:00 p.m. in the Library learning commons.